Sprint Review and Retrospective

| WHAT WENT WELL? | WHAT COULD HAVE GONE BETTER? |
| --- | --- |
| - Sprint 1 was demonstrated on the connected Samsung phone with separate owner and student test accounts. The owner published a project; the student discovered and applied; the owner reviewed and shortlisted; the student saw the updated status. Passport edits, templates, event publication, saving and withdrawal worked in the tested UI scope. Invalid inputs produced feedback. Automated unit checks recorded 25 passes out of 28. | - Three unit tests failed at exact recruitment or event expiry boundaries. After an event was moved to past dates, its linked request still enabled Apply and opened the form. No expired-request submission was attempted. The Firebase rules suite could not start because its CLI was unavailable. Backend work was then deferred. Password reset completion, some profile fields, direct access restrictions and unchanged team membership remain unverified; these are verification gaps, not proven implementation failures. |
| WHAT WILL WE TRY NEXT? | WHAT QUESTIONS DO WE HAVE? |
| - Proposed next steps for team agreement: Fix the exclusive expiry comparisons and propagate parent-event changes to linked recruitment; rerun the focused unit and UI cases. When backend testing resumes, verify privacy, ownership, duplicate and closed-request rejection, withdrawal and unchanged membership after shortlist changes. Use an accessible test mailbox for password recovery and complete the remaining Passport fields. Keep matching feasibility evidence separate from Sprint 2 user-facing functionality. | - Team input is required: Is Firebase the agreed replacement for the planned Python backend and relational database, or is that work still required? What should Only you visibility expose to an applicant reviewer, and how will we verify that shortlisting creates no membership? Which accessible test mailboxes and isolated backend environment can support the remaining tests? What evidence will establish matching feasibility beyond the three existing skill checks? |