# Takatuf Sprint 1 Implementation and Testing Report

This report documents the implemented Sprint 1 Android interface. The main recruitment journey was demonstrated with separate owner and student accounts. Date-boundary failures and an event-linked expiry inconsistency remain unresolved; backend verification is deferred.

# UI screenshots  Account access

| Figure 1. Login offers account creation and password recovery. US01 / FR01 ¦ Archive C1 | Figure 2. Account creation collects a student name, university email and password. US01 / FR01 ¦ Archive C4 |
| --- | --- |

# UI screenshots  Recovery and Passport editing

| Figure 3. Password recovery request form. Reset completion was not demonstrated. US01 / FR01 ¦ Archive C3 | Figure 4. Saved Passport edits show Advanced Kotlin and Education interest. US02 / FR02 ¦ Archive C59 |
| --- | --- |

# UI screenshots  Passport information and privacy

| Figure 5. Afnan's saved Skill Passport shows skill and availability information. US02/FR02–FR03 ¦ Archive C11 | Figure 6. The unrelated student sees restricted Passport content under Teams you apply to. US02 / FR03 ¦ Archive C48 |
| --- | --- |

# UI screenshots  Role customization and project publication

| Figure 7. Mobile developer template allows skills and vacancy customization. US03/FR08 ¦ Archive C19 | Figure 8. Published project shows outcome, commitment and two open places. US03/FR04 ¦ Archive C21 |
| --- | --- |

# UI screenshots  Competition and Hackathon details

| Figure 9. Published Competition distinguishes student publisher from event organizer. US04/FR05 ¦ Archive C29 | Figure 10. The same event is saved as a Hackathon with organizer, dates and source. US04/FR05 ¦ Archive C35 |
| --- | --- |

# UI screenshots  Event linked recruitment

| Figure 11. Team request creation preselects the published event and its rules. US05/FR06 ¦ Archive C30 | Figure 12. Published linked request retains the event reference, rules and vacancy. US05/FR06 ¦ Archive C31 |
| --- | --- |

# UI screenshots  Search results and empty state

| Figure 13. Searching Campus returns the project recruitment listing. US06 / FR07 ¦ Archive C40 | Figure 14. Unmatched search displays a clear no-results message. US06 / FR07 ¦ Archive C41 |
| --- | --- |

# UI screenshots  Filters and saved opportunities

| Figure 15. Discovery filters include skills, commitment and closed or ended listings. US06 / FR07 ¦ Archive C42 | Figure 16. Saved opportunities retrieves the bookmarked project. US06 / FR07 ¦ Archive C45 |
| --- | --- |

# UI screenshots  Application validation and submission

| Figure 17. Blank application pitch is rejected with a 20-character minimum. US07 / FR09 ¦ Archive C50 | Figure 18. Successful application appears in Activity as Under review. US07 / FR09 ¦ Archive C53 |
| --- | --- |

# UI screenshots  Owner review and shortlisting

| Figure 19. The owner reviews the populated applicant list. US08 / FR10 ¦ Archive C63 | Figure 20. Shortlisting changes the application status to Shortlisted. US08 / FR10 ¦ Archive C65 |
| --- | --- |

# UI screenshots  Shortlist removal and student status

| Figure 21. Removing from shortlist restores Under review. US08 / FR10 ¦ Archive C66 | Figure 22. The student sees the owner's Shortlisted status after signing in. US07, US08 / FR09, FR10 ¦ Archive C74 |
| --- | --- |

# UI screenshots  Closed recruitment and withdrawal

| Figure 23. A closed project disables new application through the student UI. US07 / FR09 ¦ Archive C76 | Figure 24. Withdrawal is recorded as Withdrawn in application history. US07 / FR09 ¦ Archive C77 |
| --- | --- |

# UI screenshots  Expired event and linked request inconsistency

| Figure 25. Parent event displays Event ended after dates are changed into the past. US04, US05; FR05, FR06 ¦ Archive C79 | Figure 26. Linked request still shows Apply despite the ended parent; an expiry inconsistency. US05, US07; FR06, FR09 ¦ Archive C78 |
| --- | --- |

# Requirements baseline

The planned foundation uses an Android app. The app uses Firebase Authentication and Cloud Firestore.  .

User-facing matching belongs to Sprint 2. The existing SkillMatcher unit suite supplies three small synthetic checks of normalization, coverage and empty inputs. All passed in the initial unit run, but they do not validate role/availability scoring or a recommendation service. Best match UI labels are not counted toward Sprint 1 completion.

| Story and requirement | Demonstrated scope | Verification limit |
| --- | --- | --- |
| US01 / FR01 | Account creation, sign-in, sign-out and recovery form. | Reset completion and duplicate registration unverified. |
| US02 / FR02-FR03 | Passport onboarding/editing; unrelated and applicant-owner visibility views. | Only you enforcement and saved experience/link entry unverified. |
| US03 / FR04, FR08 | Project publication, validation, customized template and owner editor. | All field edits and direct owner authorization not fully tested. |
| US04 / FR05 | Competition/Hackathon publication and editing; ended-event label. | Exact end boundary fails unit check. |
| US05 / FR06 | Published event-linked request with roles, rules and source. | Apply stays enabled after parent dates change to the past. |
| US06 / FR07 | Search, filters, empty results, saved retrieval/removal. | Privacy of saved records through direct requests unverified. |
| US07 / FR09 | Application, status, withdrawal and closed-request UI. | Direct duplicate/closed submissions and concurrent requests unverified. |
| US08 / FR10 | Owner review, shortlist/remove and student-visible status. | Membership invariant and direct unrelated-user requests unverified. |

# Unit Test Cases

The selected table contains 16 executed JVM unit cases: 13 Pass and 3 Fail. Preconditions are isolated model fixtures and a fixed UTC instant where specified. Results come from the filtered JUnit run on 5 October, not from screenshots.

| Case and criterion | Preconditions and execution | Expected and actual results | Status |
| --- | --- | --- | --- |
| U01 US01 / FR01 Minimum password length AC: A valid password satisfies account validation. | JVM JUnit fixture; Call isStrongPassword with abcde123 (8 characters). | Expected: true Actual: true; accepted. Evidence: JUnit execution register. | Pass |
| U02 US01 / FR01 Below minimum password length AC: Invalid account inputs receive validation. | JVM JUnit fixture; Call isStrongPassword with abcd123 (7 characters). | Expected: false Actual: false; rejected. Evidence: JUnit execution register. | Pass |
| U03 US01 / FR01 Required password character classes AC: Invalid account inputs receive validation. | JVM JUnit fixture; Check letters only, digits only and empty input. | Expected: All return false. Actual: All rejected. Evidence: JUnit execution register. | Pass |
| U04 US02 / FR02 Normalize a web evidence link AC: Optional work evidence can be added. | JVM JUnit fixture; Normalize a spaced github.com/afnan/project address. | Expected: https prefix added; spaces removed. Actual: https://github.com/afnan/project. Evidence: JUnit execution register. | Pass |
| U05 US02 / FR02 Reject non-web protocol AC: Evidence input must be usable as a web link. | JVM JUnit fixture; Normalize ftp://example.org/file. | Expected: null; invalid protocol rejected. Actual: null returned. Evidence: JUnit execution register. | Pass |
| U06 US02 / FR02 Malformed or empty web links AC: Invalid evidence input is rejected. | JVM JUnit fixture; Normalize not a link, https://localhost and empty text. | Expected: All return null. Actual: All returned null. Evidence: JUnit execution register. | Pass |
| U07 US02 / FR02 Empty and populated Passport AC: A Passport represents saved capability evidence. | JVM JUnit fixture; Construct an empty Passport, then one with a portfolio link. | Expected: isEmpty true, then false. Actual: Both assertions satisfied. Evidence: JUnit execution register. | Pass |
| U08 US02 / FR02 Zero and positive availability boundary AC: Availability can be recorded. | JVM JUnit fixture; Construct availability with 0 and 1 hours; add 1 hour to a Passport. | Expected: 0 unset; 1 set; Passport nonempty. Actual: All assertions satisfied. Evidence: JUnit execution register. | Pass |
| U09 US02 / FR02 Proficiency value conversion AC: Skill proficiency can be represented. | JVM JUnit fixture; Convert stored levels 1, 2 and 3. | Expected: Beginner, Intermediate, Advanced. Actual: Correct three levels returned. Evidence: JUnit execution register. | Pass |
| U10 US03 / FR04, FR08 Vacancy aggregation AC: Open positions are recorded for requested roles. | JVM JUnit fixture; Use two role fixtures with 2 and 1 openings. | Expected: openPlaces = 3. Actual: 3 returned. Evidence: JUnit execution register. | Pass |
| U11 US03 / FR04, FR08 Case-insensitive skill deduplication AC: Requested role skills are represented consistently. | JVM JUnit fixture; Use Kotlin, Figma and figma in two roles. | Expected: Kotlin and Figma retained once. Actual: Expected ordered list returned. Evidence: JUnit execution register. | Pass |
| U12 US07 / FR09 Owner-closed listing AC: Closed recruitment is unavailable for application. | JVM JUnit fixture; Evaluate a Closed project at a fixed instant. | Expected: ClosedByOwner. Actual: ClosedByOwner returned. Evidence: JUnit execution register. | Pass |
| U13 US07 / FR09 Exact deadline boundary AC: Recruitment closes at its exclusive deadline. | JVM JUnit fixture; Fixed time 2026-10-05T00:00Z. Evaluate 1 ms before and at deadline. | Expected: Open before; DeadlinePassed at deadline. Actual: Before open; at deadline null (open). Evidence: JUnit execution register. | Fail |
| U14 US04 / FR05 Exact exclusive event end AC: Expired events are identified. | JVM JUnit fixture; Evaluate an event 1 ms before and at its end instant. | Expected: Open before; Ended at end. Actual: Before open; at end null (open). Evidence: JUnit execution register. | Fail |
| U15 US05, US07 / FR06, FR09 Exact linked-event end AC: A request linked to an ended event is closed. | JVM JUnit fixture; Evaluate a linked request 1 ms before and at event end. | Expected: Open before; EventOver at end. Actual: Before open; at end null (open). Evidence: JUnit execution register. | Fail |
| U16 US04 / FR05 Leap day and year-end conversion AC: Event calendar dates remain consistent. | JVM JUnit fixture; Round-trip 2024-02-29; test end of 2026-12-31 and daysLeft. | Expected: Leap day preserved; end is 2027-01-01T00:00Z; 0 days left. Actual: All date assertions satisfied. Evidence: JUnit execution register. | Pass |

# Integration Test Cases

The following 11 selected cases use manual app interaction to examine connected UI and data flows. Nine passed their stated UI scope, one failed, and one is Blocked because its membership assertion remains unverified. Direct backend security, duplicate and concurrency tests were not executed.

| Case and criterion | Preconditions and execution | Expected and actual results | Status |
| --- | --- | --- | --- |
| I01 US01 / FR01 Account access and retry AC: Valid registration and sign-in work; invalid details produce feedback. | New test aliases. Register Afnan and Fajer; complete onboarding. Sign out; use Afnan's incorrect password, then correct credentials. | Expected: Accounts open onboarding; incorrect sign-in rejected; retry opens authenticated discovery. Actual: Both accounts created; error shown; retry succeeded. Evidence: captures C4, C6, C37, C60, C61. | Pass |
| I02 US02 / FR02 Passport save and update AC: Skills, interests and availability can be saved and edited. | Fajer authenticated. Save onboarding; open editors; change Kotlin to Advanced and add Education; save and view Passport. | Expected: Updated skills and interests remain visible with saved availability. Actual: Advanced Kotlin, Education and 6 hours/week displayed. Evidence: captures C54, C55, C56, C58, C59. | Pass |
| I03 US02, US08 / FR03, FR10 Unrelated student and applicant owner access AC: Selected visibility is enforced for another viewer. | Afnan selects Teams you apply to. Fajer opens Afnan's Passport. Fajer applies with the same visibility choice; Afnan reviews Fajer's Passport. | Expected: Unrelated view restricted; the request owner sees the applicant's shared Passport. Actual: Afnan's content hidden from Fajer; Afnan saw Fajer's skill when reviewing. Evidence: captures C13, C48, C64. | Pass |
| I04 US03 / FR04, FR08 Project form to published details and editor AC: Outcome, roles, commitment and positions are captured; templates editable; required fields validated. | Afnan authenticated. Try empty publish; enter outcome; choose Mobile developer; change openings 1 to 2; choose 6 hours/4 weeks; publish; open Edit. | Expected: Empty fields rejected; published details retain values; owner editor loads them. Actual: Validation shown; two vacancies and commitment retained; owner editor opened. Evidence: captures C17, C18, C19, C20, C21, C24. | Pass |
| I05 US04 / FR05 Competition publish and Hackathon update AC: Event records source, organizer, dates, eligibility and team rules; publisher remains distinct. | Afnan authenticated. Publish demo competition with required fields and 20-21 Oct dates; edit type to Hackathon; save and open details. | Expected: Required data retained; publisher separate from organizer; type update shown. Actual: Competition published; same event saved as Hackathon with source and rules. Evidence: captures C27, C29, C33, C34, C35. | Pass |
| I06 US05 / FR06, FR08 Event-linked request publication AC: Request links to an event; roles, places, source and rules are visible. | Published demo event exists. Choose Find teammates; use UI/UX template with one place; publish; open details and owner editor. | Expected: Request retains actual event reference and recruitment details; relevant event rules visible. Actual: Published linked request showed event card, official source, rules and one vacancy; editor loaded. Evidence: captures C30, C31, C32, C71. | Pass |
| I07 US06 / FR07 Discovery and saved opportunities AC: Search and filters return matches; empty results are clear; saved listings can be retrieved and removed. | Fajer authenticated; demo listings exist. Filter Projects; search Campus then unmatched text; apply Kotlin filter; save project; view Saved; remove it. | Expected: Correct match/empty states; saved item retrievable and removable. Actual: Matching project, clear no-results state, skill-filter result and saved/removed states observed. Evidence: captures C39, C40, C41, C43, C44, C45, C46. | Pass |
| I08 US07 / FR09 Application form and active-application UI AC: Application records contribution and availability; duplicate active applications prevented. | Open project exists; Fajer has no application. Send blank pitch, then valid pitch with 6 hours/week. Reopen detail and Activity. | Expected: Blank pitch rejected; valid submission Under review; UI offers Withdraw instead of another Apply. Actual: Minimum 20-character error; submission and Activity status shown; Apply absent. Direct duplicate requests untested. Evidence: captures C49, C50, C51, C52, C53. | Pass |
| I09 US07 / FR09 Closed request and withdrawal UI AC: Withdrawal changes status; closed requests do not accept new applications. | Fajer shortlisted. Afnan closes project; Fajer confirms withdrawal; view detail and Activity. | Expected: Withdrawn in history; Closed detail offers no new application action. Actual: Withdrawn history and disabled Closed action observed. Direct backend attempts untested. Evidence: captures C69, C70, C75, C76, C77. | Pass |
| I10 US08 / FR10 Shortlist status and membership invariant AC: Owner can shortlist/remove candidates; membership must remain unchanged. | Fajer's application exists. Afnan reviews, shortlists, removes and shortlists again. Compare displayed vacancies and student status; inspect membership records. | Expected: Status tracks changes; no membership created; team capacity unchanged. Actual: Status changes and student Shortlisted confirmed; UI counts unchanged. Membership records not inspected because Firebase testing is deferred. Evidence: captures C63, C64, C65, C66, C67, C68, C74. | Blocked |
| I11 US04, US05, US07 / FR05, FR06, FR09 Parent event expiry propagated to linked request UI AC: Expired events are identified; linked recruitment must not invite applications after expiry. | Existing linked request. Afnan changes parent dates to 1-2 Oct; Fajer opens parent and request, then taps Apply. | Expected: Parent marked ended; linked request closes or prevents entering application flow. Actual: Parent Event ended; linked request shows revised dates but Apply remains enabled and form opens. No application sent. Evidence: captures C72, C73, C78, C79, C80. | Fail |

# System Test Case

This system case records the complete manual owner-to-student journey on the connected Samsung phone. It passed the stated UI outcome. It does not certify backend authorization or membership integrity.

| Case and criterion | Preconditions and execution | Expected and actual results | Status |
| --- | --- | --- | --- |
| S01 US03, US06, US07, US08 / FR04, FR07, FR09, FR10 Complete recruitment journey AC: An owner publishes recruitment; another student discovers and applies; the owner reviews and shortlists. | Two dedicated accounts. Afnan publishes the Campus Collaboration project. Fajer discovers it and submits a contribution with 6 hours/week. Afnan signs in, opens applicants, reviews Fajer and shortlists. Fajer signs back in and checks Activity. | Expected: Project discoverable; application visible to owner; shortlist state visible to student. Actual: All UI stages completed; Fajer's Activity displayed Shortlisted. This result covers the UI journey, not database membership or direct-request authorization. Evidence: captures C21, C38, C51, C52, C63, C64, C65, C74. | Pass |

# 9. Sprint Review

Planned: deliver US01-US08 and FR01-FR10, the Android/Python/relational foundation, initial recruitment journey and integration testing; investigate matching feasibility separately for Sprint 2.

Completed in the demonstrated UI scope: accounts, Passport onboarding and selected edits, project/event publication, event linking, role templates, discovery/saving, application/withdrawal and owner shortlist status. The complete owner-publish/student-apply/owner-shortlist journey was observed.

Partially completed or unresolved: exact expiry boundaries fail, and an event-linked request remains actionable after its parent date update. Recovery completion, some profile fields and membership invariants remain unverified. Backend/API/relational verification and rules execution are incomplete or deferred; their status cannot establish whether the planned services are implemented. Existing skill checks provide limited feasibility evidence, not full matching evaluation.